## Slide 1: Smart Team working
We would love to tell what are the roles, our best processes and the possible tools you will use to work effectively in team
Notes: Lavoro di team per migliorare lo sviluppo del software DNN
Ci piacerebbe raccontare quali sono i ruoli, il processo ideale e i possibili strumenti che si possono utilizzare per lavorare con efficacia in un gruppo

## Slide 2: Presentation
In the market since 2002, Opsi srl (www.opsi.it) is a software company that combines experience and technology to meet your business goals, walk you through the process of creating websites and web applications. Since 2012 Opsi has been the only Italian company certified as a DNN Gold Partner. In addition, we manage the DNN Italian Community and are instrumental to DNN’s development team.
Matteo e Paolo work together in teams on major OPSI’s enterprise customers. Matteo is Project Manager and analyst, Paolo is front-end developer.
Matteo Benedusi
(Project Manager and Analyst)
Paolo Roth (Front-end developer)

## Slide 3: Who can take value from this presentation
Developer
Software architect
Project Manager
How can I improve my project quality and workflow?
How can I make enterprise projects?

## Slide 4: What do I need to improve?
Customer satisfaction
Best user experience interface
Fast development
Easy maintainance
I want a successful enterprise project

## Slide 5: How can I do it?
You need
new ingredients

## Slide 6: Why are we talking about ingredients?
Recipe
ingredients
cake
Step by step
What kind of ingredients do I need?
What kind of recipe do I need?
Wow I have my cake!
Notes: Qule

## Slide 7: Focus on new ingredients
DNN
.NET
Visual studio
Basic ingredients
Teamwork
Methodology Project 7 steps +
Module 6 steps
Tools
Balsamiq – office lens
sublime – powerpoint
Word – pdf - trello
Technology
angularJS
nodeJS
New ingredients
SQL server

## Slide 8: Teamwork
1° Ingredient: working in a team

## Slide 9: Project made by myself VS Teamwork
project made by myself
Teamwork

## Slide 10: Teamwork: why a Team leads to a successful project
Module is like a piece of Lego
A project needs one or more modules
To build a house you need a Team

## Slide 11: Teamwork: 6 basic roles
Project Manager
Analyst
Web developer
Web designer
Graphic designer
Database architect
6 basic roles

## Slide 12: Teamwork
Do we really need six people to develop a successful project?
The right answer is: maybe….depends on project requirements.
Most «smart team» projects need at least 3 smart people

## Slide 13: Teamwork: benefits to work in a Smart Team
Sharing technical experiences
Sharing ideas
Sharing thoughts
Higher productivity
Power of brainstorming to solve problems
Team member benefits
Working smarter not harder
Less difficulty finding solutions
Having defined and measurable objectives is useful to set timing and deadline
Higher productivity
Reuse most of their experience
Team benefits
people grow faster

## Slide 14: Methodology
2° Ingredient:
Methodology
1
2
3
4
5
6
7
Seven steps for the development team smart project
Notes: The goal is always your project, keep in your mind.
1. Now you have understood why is important to have a team
2. Now, you need a Methodology

## Slide 15: The seven steps for the development team smart project
1
Function analysis
Wireframe
Share the analysis and
Wireframe with your team
Technical analysis
with your team
Mockup (Graphic design)
Assembly (all pieces together)
2
3
4
5
6
Module development
7
Test
and
bug fixing
Your project by 7 steps
Team
Notes: Why is important to share a project.
It’s important to show borders of your project.
Abbiamo bisogno di capire per ogni step:
Obiettivo:
Responsabile:
Strumenti utilizzati:
Come condividere:

## Slide 16: Project step 1: Function analysis and wireframe
What are my expectations? | Who is responsible? | How can I achieve it? | What can help me? (3° and 4° ingredients tools and technologies)
From customer’s idea to paper. Make a small document .doc | Analyst | Understanding customer needs | 
From document to sketch-style wireframes | Analyst | Sharing our «first» ideas with the customer and getting feedback. | 
1
2
3
4
5
6
7

## Slide 17: Project step 2: Share analysis and wireframe with team
1
2
3
4
5
6
7
What are my expectations? | Who is responsible? | How can I achieve it? | What can help me? (3° and 4° ingredients tools and technologies)
To figure out if analysis doc and wireframe are understandable. To understand if you have the right team. | Project manager, Analyst | Sharing project informations and discussing with the team. | 
Notes: Dire i benefici

## Slide 18: Now 10 seconds of meditation
Team now can understand customer’s project
Team can be propositive and now each person in a team can be a «solving problem man»

## Slide 19: Project step 3: Team Technical analysis
1
2
3
4
5
6
7
What are my expectations? | Who is responsible? | How can I achieve it? | What can help me? (3° and 4° ingredients tools and technologies)
To improve wireframes (show result to customer) To make visual technical documentation (UML) To organize a list of tasks |  | Meeting with the team: sharing technical ideas, sharing technical problems, sharing smart solutions. | 
All team
Notes: Obiettivo
Responsabile
Team Technical analysis
Strumenti utilizzati
Condivisione

## Slide 20: Project step 4: Graphic design or mockup
1
2
3
4
5
6
7
What are my expectations? | Who is responsible? | How can I achieve it? | What can help me? (3° and 4° ingredients tools and technologies)
Having a “graphic line” approved by the customer. | Graphic designer Analyst | Figuring out what your customer likes and what does not. Showing to the customer drafts of the project. | 
Beginning development | Analyst | Sharing the working progress to my team | 
Notes: Obiettivo
Chi lo fa
Strumenti utilizzati
Condivisione

## Slide 21: Now 10 seconds of meditation
We have done 4 of 7 steps with no code!
You can start coding once your project is as clear as possible.
Notes: and each person in the team feels comfortable to communicate.

## Slide 22
Now code
is important
It is time for module development

## Slide 23: Project step 5: Module development
1
2
3
4
5
6
7
Module is like a piece of Lego
A project needs one or more modules
A module is important we need a good methodology for developing a module.
Notes: Obiettivo
Chi lo fa
Strumenti utilizzati
Condivisione

## Slide 24: Project Step 5: Module development is important!! Go inside
1
2
3
4
5
6
7
1
2
3
4
5
6
Function analysis
Mockup
Prototype html, css, angularJS
Data architecture (database)
Web API
Assembly
Test
For each module in your project
Notes: designing, creating, deploying and managing an organization's data architectur

## Slide 25: Project Step 5: Module development
1
2
3
4
5
6
7
 | What are my expectations? | Who is responsible? | How can I achieve it? | What can help me? (3° and 4° ingredients tools and technologies)
1 | The team understands in detail what we want to develop. | Analyst | Function analysis Wireframe | 
2 | Prototype for customer (quick demo) | Front-end developer and graphic designer | Prototype using html, css, angularJS | 
3 | Build tables and stored procedures | Database architect and .net developer | Data architecture (database) | 
4 | Creating c# classes and algorithms. | .net developer | Web API | 
5 | Frontend and logic together. | .net and front-end developer | Assembly | 
6 | Testing and bugfixing | Developers and analyst | Test | 
Notes: 1. I wireframe e mockup devono rapprese il può possibile le funzionalità e l’aspetto grafico
2. Prototipo show prototipo che può essere mostrato al cliente
3. Creazione tabelle e stored procedure
4. Creazione classi e logica per il recupero e salvataggio dei dati
5. Risolvere i problemi che emergono. Analizzare la qualità del lavoro.
Obiettivo
Chi lo fa
Strumenti utilizzati
Condivisione

## Slide 26: Project Step 6: Assembly (all pieces together)
1
2
3
4
5
6
7
What are my expectations? | Who is responsible? | How can I achieve it? | What can help me? (3° and 4° ingredients tools and technologies)
What is working and what is not working…why? | All team | Unit testing | 
To close project development | All team | Passing test successfully | 
Notes: Obiettivo
Chi lo fa
Strumenti utilizzati
Condivisione

## Slide 27: Step 7: Test and bug fixing
1
2
3
4
5
6
7
What are my expectations? | Who is responsible? | How can I achieve it? | What can help me? (3° and 4° ingredients tools and technologies)
Verifying that the project is consistent with the expectations of the analysis | Analyst-Project manager | To analyze the quality of work. | 
We are ready for a demo | Analyst-Project manager | To validate the project closure | 
Notes: Obiettivo
Chi lo fa
Strumenti utilizzati
Condivisione
and verifying issues and bugs.

## Slide 28: Now we are ready for a demo
Demo with your customer
Checklist
Cosa piace
Cose da migliorare
Aspettativa progetto al 90% congruo
Con le aspettative.
Customer satisfaction?
Best user experience interface?
Fast development?
Customer Enterprise applications?
90%
60%
50-60%
First demo
Customer happiness
80-90%
First demo
Customer happiness
Expectation
With smart
team working approach
No smart
team working approach

## Slide 29
Questions?

## Slide 30: Thank you
Notes: Thank you very much for attending